MINING GUARDIAN · STUDY NOTE

Thursday 2026-04-30 — Resume here

Read this for 5 minutes before opening Mining Guardian. Then we start.

# Where we landed yesterday (2026-04-29)

Bucket 3 (the macOS .pkg installer + branding) is DONE. The branded installer is notarized, stapled, on the USB stick, and live on the private GitHub Release as the new Latest. A fresh user can download it, hash-verify it, and macOS Gatekeeper trusts it offline. We round-trip-verified that path end-to-end.

It took five PRs and five make pkg rebuilds to get the branded UI looking right. We discovered three undocumented Installer.app WebKit lockdowns along the way — they are now baked into the runbook so future you doesn't repeat them. The full chronological log is in docs/SESSION_LOG_2026-04-29.md.

### The current shipped artifact

| Field | Value |
| --- | --- |
| Build SHA | 0f849bd217cc |
| Notary submission | 6813ec95-7abc-4768-bd06-fe4f1acdf777 |
| SHA-256 | 1e65fe7827ffba2c8cd4daa0c2a42218bb156798521278fd0e567b0cef53a646 |
| Pkg filename | MiningGuardian-1.0.0-0f849bd217cc.pkg |
| Tag | v1.0.0-0f849bd217cc |
| USB | MG Install (ExFAT, refreshed, ejected, never erased) |
| Release status | Latest on GitHub; old 978ff61126ea demoted to Pre-release |

# Before we start (5-minute checklist)

Run these in order. They take under a minute together. Their job is to confirm nothing changed under your feet overnight.

### 1. Confirm main is still where we left it

cd ~/Documents/GitHub/Mining-Guardian

git checkout main && git pull --ff-only

git log -1 --oneline

Expect: tip is 0f849bd217cc (PR #58 merge — "switch sidebar top zone to light blue-grey"). If you see anything else, stop and tell me before we proceed.

### 2. Confirm the GitHub Release is intact

gh release view v1.0.0-0f849bd217cc --repo robertfiesler-spec/Mining-Guardian

Expect: title "Mining Guardian v1.0.0 (build 0f849bd217cc)", marked Latest, two assets attached (the .pkg and its .sha256).

### 3. Confirm the USB stick is still trustworthy

Plug "MG Install" in. Then:

shasum -a 256 -c "/Volumes/MG Install/MiningGuardian-1.0.0-0f849bd217cc.pkg.sha256"

spctl -a -vvv -t install "/Volumes/MG Install/MiningGuardian-1.0.0-0f849bd217cc.pkg"

Expect: OK + accepted, source=Notarized Developer ID. If either fails, the stick has been tampered with or corrupted overnight — stop and tell me. Then diskutil eject "/Volumes/MG Install" and put it away.

# What's next — the priority order

Bucket 3 is closed. Here is what remains, in the order I would tackle them. Final call is yours.

| Bucket | Item | Status |
| --- | --- | --- |
| 1 (red) | Backfill 124 missing raw_json rows | OPEN — data integrity |
| 1 (red) | Runtime invariant assertion | OPEN — would have caught the 124 rows earlier |
| 1 (red) | D-14 PR 5/5 (final Bucket 1 piece) | BLOCKED on Mac Mini physical install |
| 2 (yellow) | Grafana intelligence dashboard — miner dropdown auto-expand | OPEN — see next page |
| 2 (yellow) | CI lint pipeline | OPEN |
| 2 (yellow) | B-7 migrations 002 | OPEN |
| 2 (yellow) | VPS PAT rotation cycle confirmation | OPEN — was emergency Sunday |
| 2 (yellow) | Delete cleanup_ams_logs.py | OPEN |
| 4 (green) | Power cycle 53476 | OPEN |
| 4 (green) | Inspect 53494 / 53521 / 53482 | OPEN |
| 4 (green) | HVAC | OPEN |

My recommendation: start with the Grafana miner-dropdown fix. You explicitly raised it yesterday afternoon, you cannot currently see all the miners that exist in the database, and it is a small win (30-60 min). After that, knock out the raw_json backfill — that is the last red-bucket item that is not blocked on hardware.

# The Grafana miner-dropdown fix

You raised this yesterday at 6:25 AM PDT. Filed in the unified todo list as § 15.6.1. Brief recap so you have it in front of you when we start:

### Symptom

The intelligence Grafana dashboard has a fixed/hard-coded list of miner serial numbers in its template-variable dropdown. New miners discovered in the daily search runs do not appear, so not all miners actually present in the database are visible. You currently cannot select miners that exist in Postgres.

### Likely root cause

The dashboard JSON has a templating.list[] entry of type: "custom" with a literal value list, instead of type: "query" driven by a SQL query against the canonical miners table.

### Fix shape (we will refine when we sit down)

- Identify the canonical miners table on Postgres (probably miners or mining_miners — confirm during fix; do NOT read from the JSON catalog, that path is on its way out per C1).

- Replace the custom template variable with a query variable, definition roughly:

SELECT DISTINCT serial_number AS __value, hostname AS __text

FROM miners WHERE active = true ORDER BY hostname;

- Set refresh: 2 ("On Time Range Change") so the dropdown re-queries the DB every time the dashboard loads.

- Set multi: true and includeAll: true so you can pick one, several, or all miners.

- Test: add a test miner to the DB, reload the dashboard, confirm it appears without dashboard JSON edits.

- Provision the fix into installer/grafana/dashboards/intelligence.json (or wherever this dashboard lives) so the Mac Mini install gets the corrected version on first boot — do not just hot-fix the running Grafana on the VPS.

### Effort estimate

30-60 minutes once we are at a Mac with Grafana access. Bucket 2 — does not block the Mac Mini install, but should ship before any customer sees the dashboard.

# Reference — the three Installer.app lockdowns

If anything in installer/macos-pkg/resources/ gets touched again (welcome HTML, conclusion HTML, sidebar background.png), READ THIS FIRST. These three lockdowns are why yesterday took five rebuilds. They are now in docs/RUNBOOK_PKG_REBUILD.md Addendum 2026-04-29 in full. The 30-second version:

### Lockdown #1 — body background is forced transparent

- Installer.app strips any background you put on html or body. The Installer.app chrome (white) shows through.

- Workaround: paint the background on an inner div, not on body. Or design for the white default.

### Lockdown #2 — CSS variables don't survive for color

- var(--text) works fine in standalone WebKit but Installer.app injects a stylesheet reset that wipes the color cascade. Text appears in the same color as the background (invisible).

- Workaround: literal hex values for every color declaration, with !important. Background / border / padding / etc. work fine with variables — only color is reset.

### Lockdown #3 — sidebar PNG nav-zone must be light-toned

- Installer.app paints its own step-list nav text overlay in the top ~50% of the sidebar. The dim/inactive variant requires a light or medium-tone background to be readable.

- Workaround: reserve the top 50% (y=0..540) of background.png as a light gradient (#F1F4F9 → #E1E8F2 works), feather y=540..600, place artwork in the bottom 50%. alignment="bottomleft" scaling="proportional" in Distribution.xml anchors it correctly.

Visual check protocol: open <pkg>, screenshot welcome screen, verify (1) right-pane background + text colors, (2) all six nav steps clearly visible. Cancel out — do not actually install during a visual check.

# Where to find things

Yesterday's session produced or updated these documents — bookmark them:

| Path | What it is |
| --- | --- |
| docs/SESSION_LOG_2026-04-29.md | Full chronological session log — every PR, every notary submission, every visual check, every block traversed |
| docs/MG_UNIFIED_TODO_LIST.md | Section 15 added — Bucket 3 marked DONE, Section 15.6.1 is the Grafana fix entry |
| docs/RUNBOOK_PKG_REBUILD.md | Addendum 2026-04-29 added — the three Installer.app lockdowns, code examples, visual-check protocol |
| docs/STUDY_NOTE_2026-04-30.docx | This document |

# Standing rules (unchanged — still in force)

- Step by step, one thing at a time. I have OCD, I hate slop and messes.

- I would rather be late and perfect than early and wrong.

- Always comprehensive, always over-document.

- Stay local. Stay away from anything cloud-only. Bitcoin SHA-256 miners only.

- Never refer to SQLite as live.

- Never use the words "scrape" or "crawl" — use collect, gather, read, fetch, browse.

- Direct git push from the agent sandbox is broken — use the GitHub Git Data API (gh api) only.

- USB stick "MG Install" — never erase. ExFAT, replace files only.

- "I will always go with your recommendation because you know a lot more than me, and need to stop and ask please just go" — when blocked, do not stop and ask, just go with the best option.

When you are ready, open the chat and tell me you are ready to start. We will pick up with the Grafana fix unless you have a different priority.

— Computer, end of 2026-04-29